SMART PARKING PLATFORM

Stakeholder Analysis

Power–Interest Grid

Prepared by: WE ARE $oftware ¢orp.

Muhammad Murtaza

CIS 4374 19148

October 29, 2026

Document Status: DRAFT — Living document, updated weekly through end of semester

# 11. Stakeholder Analysis

The seven stakeholder groups from the project brief were rated from 1 to 10 for power (influence over the project's success) and interest (how much they care about the outcome), then placed on a Power–Interest Grid. The ratings are planning assumptions.

## 11.1 Power–Interest Grid

Figure 1: Power–Interest Grid. High power and high interest means Manage Closely; high power and low interest means Keep Satisfied; low power and high interest means Keep Informed; low power and low interest means Monitor.

## 11.2 Stakeholder Ratings and Engagement Strategy

| Stakeholder | Power | Interest | Quadrant | Engagement Strategy |
| --- | --- | --- | --- | --- |
| Parking facility operators | 8 | 9 | Manage Closely | Weekly check-ins; include in requirements reviews, dashboard demos, and UAT. |
| City transportation departments | 9 | 4 | Keep Satisfied | Confirm ordinance and compliance requirements before design sign-off; share milestone summaries. |
| Third-party payment providers | 7 | 2 | Keep Satisfied | Secure sandbox access early; track API change notices; keep a named technical contact. |
| System administrators | 4 | 8 | Keep Informed | Share release notes; demo the admin console and gather feedback on roles and permissions. |
| Finance & billing personnel | 3 | 6 | Keep Informed | Review refund and report formats; send updates at payment and reporting milestones. |
| Drivers & vehicle owners | 2 | 9 | Keep Informed | Release notes and in-app notifications; short usability tests and feedback surveys. |
| Mobile application users | 2 | 3 | Monitor | Monitor app-store reviews and usage data; no dedicated meetings. |

Table 1: Stakeholder ratings, grid quadrant, and engagement strategy.